## Slide 1
Electronic Procurement Solution
April 27, 2016

## Slide 2: Project Overview
Replacement of current Electronic Procurement Solution
  Known today as ProcureAZ
New solution or possible upgrade for management of the Procure to Pay process, (Solicitation, Contract Award, Ordering and Payment)

## Slide 3: Current Issue
Compatibility issues with the current system and Arizona Financial Information System (AFIS)
  Integration between the two (2) systems is currently inefficient, resulting in agencies adding additional staff to manage the procure-to-pay process.
  Multiple workarounds to fix integration issues will require substantial testing time and added costs.
Non compliance with A.R.S. Title 35 (Timely payment)
  Multiple payment delays and duplication of effort.
  Inaccurate and blocked payments to vendors – different system base codes.
Poor system performance (down time, slow response times)

## Slide 4: Solution Benefits
Advances the State’s focus on Lean values and systems
Lower total cost of ownership
Upgrade costs potentially lowered
Payment of invoices in a timely fashion, resulting in compliance with A.R.S. Title 35
Ability to take advantage of prompt payment discounts
Richer business intelligence, allowing for smarter procurement decisions, based on accurate spend and strong analytics.

## Slide 5: Risks of taking no action
Continuing non compliance to A.R.S. Title 35, potential exposure to greater claims filings, or potential contract breach by the State.
Poor business intelligence data, resulting in procurement decisions based on inaccurate spend information, or having to retrieve data from multiple sources, potentially unreliable.
Slow down of agency financial operations, or increased FTE expense due to requirement of additional FTE count to process documents.
Continued lack of functionality regarding modern sourcing methods, such as Reverse Auctions, and Online Catalog Ordering.

## Slide 6: Timeline and Cost
Timeline
Creation of competitive RFP is in progress (April-May 2016)
Solicitation Available: May - June 2016
Evaluation Period: June – August 2016
Contract Awarded: August 2016
Implementation: September 2016 – December 2017
Cost
To be determined through the RFP process and responses
$1M+ Project